Course Platform

Proposal

Prepared by Voxire

May 2026

A custom online education business, designed for Lebanese learners,

priced in USD, and integrated with the payment gateway you already use.

CONTENTS

# Course Platform Proposal

# Executive Summary

This proposal presents Voxire’s plan to design and develop a custom online education business in Lebanon. The platform handles user accounts, secure video delivery, payment integration, and a marketing-ready public site. The proposal includes three pricing tiers, a detailed scope of services, a clear timeline, and standard payment terms. Post-launch support is included as part of every tier.

The objective is to deliver a high-performing, scalable, and visually aligned platform tuned to Lebanese and MENA learners, built for local payment, bilingual content, and long-term business growth.

# 1. Project Overview

The Middle East e-learning market is growing from 16.2 billion USD in 2025 to 28.3 billion USD by 2034. Funding into MENA edtech rose 169 percent in Q1 2025. Forecasts show local platforms will own more than 55 percent of the regional learner base by 2029.

What Lebanon does not have yet: a creator-led course platform built for local payment, local language, and local design. Global platforms work, but they take 5 to 7.5 percent of every sale, force creators onto US payment rails, and treat Arabic as an afterthought. This project fixes that.

### This project is designed to:

- Boost organic discovery and SEO from day one

- Increase customer retention through clean accounts, progress tracking, and certificates

- Drive conversions with an optimized checkout and a mobile-responsive design

- Support long-term scalability for catalogs of all sizes

# 2. Scope of Services

Every tier ships four pieces. The difference between tiers is depth: how many features, how custom the admin, how production-hardened the video pipeline, and how much room there is for growth.

### Design and brand

The look and feel of the platform, tuned to your audience. Mobile-first. Bilingual where needed. Clean, professional, and aligned to your brand identity.

### Frontend (the public site)

The marketing pages, the course catalog, the checkout, and the student experience. Fast, SEO-ready, fully responsive across phone, tablet, and desktop.

### Backend (the engine)

The system that handles accounts, payments, access, and video security. Webhook-verified, audit-logged, and built to scale with your traffic.

### Admin (your dashboard)

The control panel you use to run the business. Upload courses, view sales, manage students, pull reports.

### User Journey

- Sign up. Students create an account, verify their email, and join the platform in under a minute.

- Discover. Browse the course catalog. See descriptions, instructors, and previews. SEO-tuned for organic search.

- Pay. Pay through your payment gateway. Access unlocks only after the webhook confirms the transaction.

- Learn. Watch protected videos with signed URLs and domain lock. Pick up where you left off on any device.

# 3. Pricing Tiers

Three tiers. Pick the level of ambition. All three ship a working platform. The difference is depth: how many features, how custom the admin, how production-hardened the video pipeline, and how much room there is for growth.

## Tier 1: Starter

$6,500 USD   One-time build  ·  4 to 6 weeks

Launch a clean, paid courses platform fast. Everything you need to start selling.

### Features

- Next.js + custom backend build

- Email and Google login

- 1 payment gateway integration

- Course catalog and video player

- Backblaze B2 video storage and delivery

- Bilingual EN and AR with RTL

- Mobile-responsive, PWA-ready

- Admin panel: courses, users, sales

- Basic coupons

- 1 month post-launch support

Best for: Solo instructor, 1 to 10 courses.

Monthly maintenance: from $250/mo

## Tier 2: Standard  (Recommended)

$11,500 USD   One-time build  ·  8 to 10 weeks

A full-featured platform that can carry the business for years without a rebuild.

### Features

- Everything in Starter

- Upgraded video security with signed URLs and stricter access controls

- Quizzes and auto-graded assessments

- Completion certificates (PDF)

- Progress tracking and resume-where-you-left-off

- Instructor dashboard: revenue, students

- Coupons, discounts, promo codes

- Drip content scheduling

- Reviews and ratings

- 3 months post-launch support

Best for: Growing brand, 10 to 100 courses.

Monthly maintenance: from $500/mo

## Tier 3: Premium

$22,000 USD   One-time build  ·  12 to 16 weeks

Marketplace-grade platform with native mobile apps and the analytics to run it like a business.

### Features

- Everything in Standard

- Multi-instructor marketplace (Udemy-style)

- Native mobile apps (iOS and Android)

- Live classes (Zoom integration and recordings)

- Advanced video access controls

- Advanced analytics dashboards

- Email marketing automation (drip)

- Affiliate / referral program

- Multi-gateway payment support

- 6 months post-launch support

Best for: Multi-instructor business, mobile-first.

Monthly maintenance: from $1,000/mo

### Tiers at a glance

| Tier | Price | Timeline | Maintenance |
| --- | --- | --- | --- |
| Tier 1: Starter | $6,500 | 4 to 6 weeks | from $250/mo |
| Tier 2: Standard | $11,500 | 8 to 10 weeks | from $500/mo |
| Tier 3: Premium | $22,000 | 12 to 16 weeks | from $1,000/mo |

# 4. Optional Add-Ons

Anything from a higher tier can be added to a lower one as an a la carte module. Prices are estimates. Final numbers are locked after scoping.

| Add-on | Price |
| --- | --- |
| Native mobile apps (iOS + Android) | + $5,500 |
| PWA install (alternative to native) | + $600 |
| Live classes and Zoom integration | + $1,400 |
| Quizzes, exams and certificates | + $1,200 |
| Advanced analytics dashboards | + $1,500 |
| Multi-instructor marketplace | + $4,200 |
| Affiliate / referral program | + $1,100 |
| Email marketing automation | + $1,000 |
| Enterprise DRM protection | Custom quote |
| Subscriptions (Netflix-style) | + $1,300 |
| Premium branding and UI upgrade | + $1,500 |
| SEO setup and blog | + $900 |
| Content migration | + $600 to $1,500 |
| Extra languages | + $300 / language |

# 5. Running Costs

What the client pays directly to each service provider to operate the platform, monthly. These costs are independent of Voxire’s build fee and scale with usage.

Numbers below reflect a typical AWS-first production setup. Final running costs are confirmed at scoping. All figures in USD.

| Service | Role | At launch (~500) | At growth (~2,000) |
| --- | --- | --- | --- |
| AWS | App hosting, backend, auth, RDS, CDN | $45 to $80 | $80 to $150 |
| Backblaze B2 | Video storage and media delivery | $10 to $15 ~100 hours of video / ~100 GB | $15 to $25 ~300 hours of video / ~300 GB |
| Resend | Transactional email | Free | $5 to $15 |
| Estimated total |  | $55 to $95 | $100 to $190 |

A leaner stack option (Vercel for frontend, Railway or Render for backend, smaller managed Postgres, Backblaze B2 for video) can reduce monthly cost to approximately $35 to $60 at launch and $60 to $110 at growth.

# 6. Timeline

Work begins only after receiving both the signed contract and the 50 percent deposit. Any delay in submitting content or the deposit will impact the delivery timeline.

- Tier 1 (Starter): 4 to 6 weeks from kickoff

- Tier 2 (Standard): 8 to 10 weeks from kickoff

- Tier 3 (Premium): 12 to 16 weeks from kickoff

# 7. Payment Terms

- 50 percent on contract signing, to initiate the project

- 50 percent on project completion and launch

- Accepted payment methods: bank transfer, Wise, cash (Lebanon)

- Invoices are due within 7 days of issue unless otherwise agreed

- No launch until the final balance is paid

# 8. Revisions, Support and Maintenance

- Up to two (2) rounds of client revisions per major section (homepage, course detail, checkout, admin, etc.)

- Additional features or changes beyond scope are quoted separately

- Included post-launch support per tier: 1 month (Starter), 3 months (Standard), 6 months (Premium)

- A proposal for continued support is shared near the end of the included support period

# 9. Exclusions / Not Included

The following items are not included in the quoted scope and will be billed separately if required:

- Content production: video recording, editing, course writing

- Marketing campaigns, paid ads, and social media management

- Domain registration (client owns the domain)

- Ongoing infrastructure subscriptions (AWS, Vercel, Supabase, Backblaze, etc.), paid directly by the client

- Third-party paid app subscriptions (typical $5 to $40 per app per month)

- Native mobile app development on Tiers 1 and 2 (included only in Tier 3 or as an add-on)

- Advanced ERP, inventory, or middleware integrations beyond the scope listed

# 10. Content Responsibilities

The client is responsible for providing the following before project kickoff:

- Brand assets: logo, color palette, fonts, photography

- Course content: video files, descriptions, instructor bios, pricing

- Marketing copy and any required Arabic translations

- Payment gateway credentials and developer access

Project work cannot begin until the required content has been received. Delays in content delivery may result in a corresponding delay in project deadlines.

# 11. Why Voxire

### One team, end to end

Strategy, design, development, payment integration, and launch. No hand-offs between agencies. One point of contact, one team accountable for the outcome.

### We ship real products

Voxire built RTYLR, a commerce operating system used in 20+ countries. We know what shipping a SaaS product takes because we have done it ourselves.

### Built for Lebanon and MENA

Based in Beirut. Native understanding of local payment, bilingual requirements, and what works for Arab audiences. Global standards with regional insight.

### You own everything

On day one of launch, the code, the data, the design files, and the deployment are yours. No vendor lock-in. No platform-rental dependency.

### Proof points

- 0 to 1,200 active users in 90 days (MENA B2B SaaS, product and growth engagement)

- +214% organic traffic in 6 months (Beirut restaurant group, web and SEO)

- +312% qualified leads per month (real estate platform, marketing and SEO)

# 12. Confidentiality

All project materials and communications between Voxire and the client will remain confidential and will not be shared with third parties without prior written approval. This includes business strategy, pricing, designs, codebases, customer data, and any proprietary materials disclosed during the engagement.

# 13. Acceptance and Signatures

In witness whereof, the parties have executed this agreement as of the date written below.

Developer:  Abed El-Fattah Amouneh, Voxire

Signature:  __________________________________     Date:  ________________

Client:  __________________________________

Signature:  __________________________________     Date:  ________________

Voxire

Beirut, Lebanon  ·  voxire.com  ·  info@voxire.com  ·  +961 3 940 708